|  |
| --- |
| 30 Day Plan |
| |  | | --- | | WEEK 1   * Research on optimizing the best features to offer. * Research on improving business plan. * Research more on the competition. * Learn and understand the flaws and weaknesses of the competition. * Consult with an IP Lawyer if necessary. * Learn more about licensing and agreements. * Formulate with a better team structure. * Continue to recruit skilled members ( throughout whole process ). * Search for professional guidance/Long term Mentorship ( throughout whole process ). * Continue to research the market and understand the consumer behavior in Vietnam. * Understand and recognize the long term goals. | | WEEK 2   * Purchase the server. * Purchase the web domain. * Consult with IT team. * Prepare social media for SeenPay branding. * Establish a group in charge of this. * Perfecting the payment process. * Come up with a terms and conditions policy. * Research on lastest payment solution technology. * Research on the best method to persuade consumers in Vietnam that it’s better than carrying cash all the time. | | WEEK 3   * Work on payment security prototype. * Learn more about online frauds. * Find a way to always get updates on Malware and ways to breach security. * Learn about latest security threats. * Continue with terms and conditions policy. * Learn on connecting bank features onto user accounts or find someone who knows how. | | Week 4   * Purchase the web domain. * Continue week 3’s work. * Create a user friendly website. * Work with graphics team. * Finish up work from previous weeks. * Adjust next 2 month’s plan schedule. * Consult with mentor(s) about SeenPay’s whole week development. * Make a rough schedule after 90 days . | |